Name: Jahnavi Maddi

Reg No: 192411196

Course Code: CSA1007

Course Name: Software Engineering

AGILE SPRINT PLANNING &

USER STORY WORKSHOP

Smart Mining Operations and Safety Management Platform

Problem Statement 16

Agile Software Engineering Practices Assignment

# 1. Project Vision and Stakeholders

## 1.1 Project Vision

To build an integrated, real-time, IoT-enabled Smart Mining Operations and Safety Management Platform that safeguards every worker, minimizes operational risk, and maximizes equipment uptime. The platform unifies worker location tracking, environmental monitoring, AI-driven hazard detection, predictive equipment maintenance, and coordinated emergency response into a single operational view — transforming mine safety from a reactive, paper-based process into a proactive, data-driven discipline.

## 1.2 Project Objectives

- Track worker locations in real time across all mine zones.

- Continuously monitor environmental conditions (gas levels, temperature, ventilation).

- Detect safety hazards proactively using sensor and AI-based analysis.

- Predict equipment failures before they cause downtime or accidents.

- Coordinate emergency response quickly and effectively.

- Generate accurate, timely safety and compliance reports.

## 1.3 Expected Outcomes

- Improved worker safety through real-time visibility and early warning.

- Reduced accident rates via proactive hazard detection.

- Faster emergency response through coordinated alerting and location data.

- Lower equipment downtime through predictive maintenance.

- Better operational visibility through unified dashboards and reporting.

## 1.4 Key Stakeholders

| Stakeholder | Role / Interest in the Project |
| --- | --- |
| Mine Workers (Underground/Surface Crew) | End users wearing tracking tags; primary beneficiaries of safety features; raise SOS alerts. |
| Safety Officers | Monitor hazards, environmental data, and worker locations; configure alert thresholds; log incidents. |
| Shift Supervisors | Oversee zone compliance, coordinate crews, verify roll-call during evacuations. |
| Mine Operations Manager | Owns overall operational visibility, KPI dashboards, and resource/budget decisions. |
| Maintenance & Engineering Team | Monitor equipment health, act on predictive-failure alerts, log maintenance activity. |
| Emergency Response Team | Responds to SOS/hazard alerts; needs real-time location and hazard-zone data for rescue planning. |
| Compliance / Regulatory Officer | Generates and submits statutory safety reports to government mining authorities. |
| IT / Systems Administrator | Manages platform infrastructure, IoT device provisioning, integrations, and data security. |
| Executive Management / Mine Owner | Reviews strategic safety and operational KPIs; approves platform investment. |
| Government Mining Safety Authority (External) | Regulatory body that defines safety standards and receives compliance reports. |
| Equipment / IoT Hardware Vendors (External) | Supply wearables, environmental sensors, and equipment sensors integrated with the platform. |

# 2. Epics and User Stories

The product requirements have been decomposed into six Epics, each broken down into well-formed User Stories using the standard Agile format: “As a <user>, I want <feature>, so that <benefit>.”

## E1: Real-Time Worker Location Tracking

Provide continuous, accurate visibility of every worker's position across the mine site using wearable tags and zone-based positioning.

US1.1  As a safety officer, I want view the real-time location of all workers on an interactive mine map, so that I can quickly locate personnel during routine checks or emergencies.

US1.2  As a worker, I want carry a wearable tracking tag that reports my position automatically, so that my location is recorded without needing to manually check in.

US1.3  As a shift supervisor, I want see which zones each worker has entered or exited, with timestamps, so that I can verify compliance with restricted-area protocols.

US1.4  As a mine operations manager, I want view historical movement trails of workers over a selected time period, so that I can investigate incidents and audit access to restricted zones after they occur.

## E2: Environmental Condition Monitoring

Continuously sense and report air quality, gas concentration, temperature, and ventilation across all mine zones.

US2.1  As a safety officer, I want monitor real-time gas levels (methane, CO, CO2, O2) across all mine zones, so that I can detect toxic or explosive conditions before they endanger workers.

US2.2  As a safety officer, I want monitor temperature, humidity, and airflow/ventilation rates per zone, so that I can ensure working conditions remain within safe limits.

US2.3  As a safety officer, I want have the system automatically trigger alerts when any environmental reading breaches a configured threshold, so that workers can be warned or evacuated before conditions become dangerous.

US2.4  As a mine operations manager, I want view a dashboard of environmental trends per zone over time, so that I can identify zones that need ventilation upgrades or additional sensors.

## E3: Safety Hazard Detection

Fuse sensor, location, and environmental data to proactively identify hazards and warn affected workers.

US3.1  As a safety officer, I want have the system detect hazards (rockfall risk, gas leaks, equipment intrusion into worker zones) using combined sensor and AI analysis, so that hazards are flagged before they cause harm.

US3.2  As a worker, I want receive an instant alert on my wearable or mobile device when I enter a hazardous zone, so that I can evacuate or take precautions immediately.

US3.3  As a safety officer, I want view a hazard heatmap overlay on the mine map, so that I can visualize high-risk areas at a glance and plan safer routes.

US3.4  As a shift supervisor, I want log and classify hazard incidents as they occur, so that patterns can be analyzed later to prevent recurrence.

## E4: Predictive Equipment Maintenance

Analyze equipment sensor telemetry to predict failures before they cause downtime or safety incidents.

US4.1  As a maintenance engineer, I want monitor equipment sensor data (vibration, temperature, load) continuously, so that I can detect early signs of mechanical failure.

US4.2  As a maintenance engineer, I want receive predictive failure alerts with an estimated time-to-failure, so that I can schedule maintenance before an unplanned breakdown occurs.

US4.3  As a mine operations manager, I want view a dashboard of health scores across all machinery, so that I can prioritize maintenance budgets and plan downtime windows.

US4.4  As a maintenance engineer, I want log the maintenance actions taken in response to each alert, so that we can track the effectiveness of predictive maintenance over time.

## E5: Emergency Response Coordination

Enable rapid, coordinated emergency activation, evacuation tracking, and rescue-team dispatch.

US5.1  As a safety officer, I want trigger a mine-wide emergency alert with a single action, so that all workers and response teams are notified instantly.

US5.2  As a emergency response team member, I want see the real-time location of all workers and active hazard zones during an emergency, so that I can plan evacuation and rescue routes efficiently.

US5.3  As a worker, I want press an SOS button on my wearable device, so that I can call for immediate help if I am injured or trapped.

US5.4  As a emergency response coordinator, I want get automated headcount / roll-call confirmation during an evacuation, so that I can quickly identify missing personnel.

## E6: Safety Reporting & Analytics

Turn operational and safety data into actionable reports and KPIs for compliance and strategic decision-making.

US6.1  As a safety officer, I want generate incident and near-miss reports automatically from system data, so that I can reduce manual reporting effort and improve accuracy.

US6.2  As a compliance officer, I want generate regulatory compliance reports in standard government formats, so that we can submit them to the mining safety authority on schedule.

US6.3  As a mine operations manager, I want view a KPI dashboard covering accident rate, equipment downtime, and emergency response time, so that I can track safety performance over time.

US6.4  As a executive, I want receive a monthly summary report of safety and operational metrics, so that I can make informed strategic decisions.

# 3. Acceptance Criteria

Acceptance criteria are defined in Given–When–Then format for the six user stories selected into Sprint 1 (Section 5), ensuring each story is specific, testable, and measurable before development begins.

### US1.2

As a worker, I want to carry a wearable tracking tag that reports my position automatically, so that my location is recorded without needing to manually check in.

Scenario: Tag reports position on schedule

Given a worker is wearing an activated tracking tag underground

When the tag is within range of a positioning beacon

Then the system records the worker's zone-level location at least once every 15 seconds.

Scenario: Tag loses signal

Given a worker's tag stops transmitting for more than 60 seconds

When the platform detects the missed heartbeat

Then the worker's status is flagged as "signal lost" on the dashboard and a low-battery/out-of-range alert is logged.

### US1.1

As a safety officer, I want to view the real-time location of all workers on an interactive mine map, so that I can quickly locate personnel during routine checks or emergencies.

Scenario: View live worker positions

Given at least one worker tag is actively transmitting

When the safety officer opens the live tracking map

Then every active worker is displayed as a marker at their current zone with name, role, and last-updated time.

Scenario: Map refresh

Given the tracking map is open

When a worker moves to a new zone

Then the officer's map updates the worker's marker within 15 seconds without a manual page refresh.

### US2.1

As a safety officer, I want to monitor real-time gas levels (methane, CO, CO2, O2) across all mine zones, so that I can detect toxic or explosive conditions before they endanger workers.

Scenario: Live gas readings displayed

Given environmental sensors are installed and reporting in a zone

When the safety officer opens the environmental monitoring dashboard

Then current methane, CO, CO2, and O2 readings are shown per zone, updated at least every 30 seconds.

Scenario: Sensor offline indication

Given a gas sensor stops reporting data

When 2 consecutive reporting cycles are missed

Then the zone is marked "sensor offline" and an IT/maintenance notification is generated.

### US2.3

As a safety officer, I want the system to automatically trigger alerts when any environmental reading breaches a configured threshold, so that workers can be warned or evacuated before conditions become dangerous.

Scenario: Threshold breach triggers alert

Given methane concentration in Zone B exceeds the configured critical threshold (e.g., 1.0% CH4)

When the reading is confirmed by two consecutive sensor cycles

Then the system raises a critical alert to the safety dashboard and notifies all workers currently located in Zone B.

Scenario: Threshold configuration

Given a safety officer has administrator rights

When they update the warning and critical thresholds for a gas type

Then the new thresholds apply to all future readings and are recorded in an audit log with the officer's name and timestamp.

### US3.2

As a worker, I want to receive an instant alert on my wearable or mobile device when I enter a hazardous zone, so that I can evacuate or take precautions immediately.

Scenario: Entering an active hazard zone

Given Zone B is currently flagged as hazardous due to a gas threshold breach

When a worker's tag position enters Zone B

Then the worker's wearable vibrates/beeps and displays a hazard warning within 5 seconds of entry.

Scenario: Hazard cleared

Given a worker is inside a zone previously marked hazardous

When the hazard condition is cleared and confirmed by a safety officer

Then the worker's device receives an "all clear" notification.

### US5.3

As a worker, I want to press an SOS button on my wearable device, so that I can call for immediate help if I am injured or trapped.

Scenario: SOS triggered

Given a worker is wearing an activated tag

When the worker presses and holds the SOS button for 2 seconds

Then an emergency alert with the worker's identity and last known location is sent immediately to the safety officer and emergency response team.

Scenario: False-alarm cancellation

Given an SOS alert was just triggered accidentally

When the worker presses the cancel sequence within 10 seconds

Then the alert is marked "cancelled by worker" and responders are notified it was a false alarm, without deleting the log entry.

# 4. Product Backlog Prioritization

The full product backlog (22 stories across 6 epics) is prioritized using the MoSCoW technique (Must / Should / Could / Won't-this-release), combined with business value and dependency analysis. Foundational stories with no dependencies and high safety value (worker tracking and gas monitoring) are prioritized first, since hazard detection, alerting, and emergency coordination all depend on them.

| Story | Epic | Priority (MoSCoW) | Business Value | Story Points | Dependency |
| --- | --- | --- | --- | --- | --- |
| US1.2 | E1 | Must | High | 5 | None (foundational) |
| US1.1 | E1 | Must | High | 8 | US1.2 |
| US2.1 | E2 | Must | High | 8 | None (foundational) |
| US2.3 | E2 | Must | High | 5 | US2.1 |
| US3.2 | E3 | Must | High | 5 | US1.2, US2.3 |
| US5.3 | E5 | Must | High | 3 | US1.2 |
| US1.3 | E1 | Should | Medium | 5 | US1.1 |
| US2.2 | E2 | Should | Medium | 5 | US2.1 |
| US3.1 | E3 | Should | High | 13 | US1.1, US2.1 |
| US5.1 | E5 | Should | High | 5 | US2.3 |
| US5.2 | E5 | Should | High | 8 | US1.1, US3.1 |
| US3.3 | E3 | Should | Medium | 5 | US3.1 |
| US6.1 | E6 | Should | Medium | 5 | US3.4 |
| US4.1 | E4 | Could | Medium | 8 | None |
| US4.2 | E4 | Could | Medium | 8 | US4.1 |
| US5.4 | E5 | Could | Medium | 5 | US1.1, US5.1 |
| US3.4 | E3 | Could | Medium | 3 | US3.1 |
| US6.3 | E6 | Could | Medium | 5 | US6.1, US4.2 |
| US1.4 | E1 | Could | Low | 3 | US1.1 |
| US2.4 | E2 | Could | Low | 3 | US2.1 |
| US4.3 | E4 | Won't (this release) | Low | 5 | US4.1, US4.2 |
| US4.4 | E4 | Won't (this release) | Low | 2 | US4.2 |
| US6.2 | E6 | Won't (this release) | Low | 5 | US6.1 |
| US6.4 | E6 | Won't (this release) | Low | 3 | US6.3 |

Prioritization rationale:

- Must Have: Core life-safety capabilities — worker tracking, gas monitoring, threshold alerting, hazard warnings, and SOS — that have no upstream dependency and deliver the highest immediate risk reduction.

- Should Have: Capabilities that extend Must-Have foundations, e.g., AI hazard detection, emergency coordination, and zone-compliance tracking, which depend on tracking/environmental data being live.

- Could Have: Value-adding but non-blocking features such as predictive maintenance and historical trails, valuable but deferrable without immediate safety impact.

- Won't Have (this release): Lower-urgency reporting/compliance features that depend on data accumulated from earlier stories and can follow in later releases.

# 5. Sprint Backlog (Sprint 1)

Six “Must Have” stories, totaling 34 story points, have been selected for Sprint 1 — chosen because they are foundational (no unmet dependencies) and directly address the highest-severity safety risks: explosive/toxic gas exposure and unreported worker emergencies.

| Story | Story Points | Story Summary |
| --- | --- | --- |
| US1.2 | 5 | As a worker, I want to carry a wearable tracking tag that reports my position automatically, so that my location is recorded without needing to manually check in. |
| US1.1 | 8 | As a safety officer, I want to view the real-time location of all workers on an interactive mine map, so that I can quickly locate personnel during routine checks or emergencies. |
| US2.1 | 8 | As a safety officer, I want to monitor real-time gas levels (methane, CO, CO2, O2) across all mine zones, so that I can detect toxic or explosive conditions before they endanger workers. |
| US2.3 | 5 | As a safety officer, I want the system to automatically trigger alerts when any environmental reading breaches a configured threshold, so that workers can be warned or evacuated before conditions become dangerous. |
| US3.2 | 5 | As a worker, I want to receive an instant alert on my wearable or mobile device when I enter a hazardous zone, so that I can evacuate or take precautions immediately. |
| US5.3 | 3 | As a worker, I want to press an SOS button on my wearable device, so that I can call for immediate help if I am injured or trapped. |

## 5.1 Task Breakdown

| Story | Development Task | Owner / Role | Est. (hrs/pts) |
| --- | --- | --- | --- |
| US1.2 | Select/integrate wearable tag hardware & positioning protocol (BLE/UWB) | Backend/IoT | 3 |
| US1.2 | Implement tag-to-gateway data ingestion service | Backend | 3 |
| US1.2 | Build heartbeat/offline detection logic | Backend | 2 |
| US1.2 | Unit + field test tag reporting accuracy | QA | 2 |
| US1.1 | Design mine map UI with zone overlays | Frontend | 3 |
| US1.1 | Implement live worker marker rendering with auto-refresh | Frontend | 3 |
| US1.1 | Build API endpoint for current worker positions | Backend | 3 |
| US1.1 | Integration testing: map + tracking service | QA | 2 |
| US2.1 | Integrate gas sensor data feed (methane, CO, CO2, O2) | Backend/IoT | 3 |
| US2.1 | Build environmental monitoring dashboard UI | Frontend | 3 |
| US2.1 | Implement sensor-offline detection & notification | Backend | 2 |
| US2.1 | Test dashboard against simulated sensor data | QA | 2 |
| US2.3 | Build configurable threshold rules engine | Backend | 3 |
| US2.3 | Implement alert dispatch service (dashboard + notifications) | Backend | 2 |
| US2.3 | Build threshold configuration admin UI | Frontend | 2 |
| US2.3 | Test alert accuracy and audit logging | QA | 2 |
| US3.2 | Build zone-hazard-status service (consumes threshold alerts) | Backend | 2 |
| US3.2 | Implement wearable push-notification channel | Backend/IoT | 3 |
| US3.2 | Build mobile/wearable hazard alert UI | Frontend | 2 |
| US3.2 | Test end-to-end: threshold breach -> worker alert latency | QA | 2 |
| US5.3 | Implement SOS hardware button handling on wearable firmware | IoT/Firmware | 2 |
| US5.3 | Build SOS alert routing service to responders | Backend | 2 |
| US5.3 | Build SOS acknowledgement & cancellation UI | Frontend | 2 |
| US5.3 | Test SOS trigger, cancellation, and escalation paths | QA | 2 |

# 6. Story Point Estimation

Story points were assigned using Planning Poker with the Fibonacci sequence (1, 2, 3, 5, 8, 13, 21), where the team estimates relative effort, complexity, and uncertainty rather than time directly. Each story was discussed by the whole team; outlying estimates were debated until consensus was reached.

| Points | Justification / Complexity Band | Example Stories |
| --- | --- | --- |
| 1 - 2 | Trivial UI change, config toggle, or single well-understood CRUD action with no integration risk. | US4.4 (log maintenance action - simple form + DB write) |
| 3 | Small, self-contained feature with a known pattern and minimal external dependency. | US5.3 (SOS button - firmware event + notification), US3.4 (incident logging form) |
| 5 | Moderate feature involving one new integration (sensor feed, notification channel) or a dashboard with real-time updates. | US1.2, US2.3, US3.2, US1.3, US2.2 |
| 8 | Complex feature combining multiple data sources, real-time rendering, or a new hardware/software integration with uncertainty. | US1.1, US2.1, US5.2, US4.1, US4.2 |
| 13 | High-complexity feature requiring AI/ML model development, multi-sensor fusion, or significant R&D/uncertainty. | US3.1 (hazard detection via combined sensor + AI analysis) |

Sprint 1 total effort: 34 story points (5 + 8 + 8 + 5 + 5 + 3), against an assumed team velocity of ~35 points per two-week sprint based on team size and historical throughput of comparable IoT projects — leaving a small buffer for integration risk with hardware vendors.

# 7. Sprint Goal and Expected Deliverables

## 7.1 Sprint Goal

“Establish real-time worker location tracking and environmental gas monitoring, with automatic threshold-based alerts, in-zone hazard warnings, and a worker SOS capability — so the platform begins actively reducing life-threatening risk exposure from the first sprint onward.”

## 7.2 Expected Deliverables

- A working wearable-tag positioning pipeline reporting worker location at least every 15 seconds, with offline/signal-loss detection.

- A live mine-map dashboard for safety officers showing all active worker positions, auto-refreshing without manual reload.

- A live environmental monitoring dashboard displaying methane, CO, CO2, and O2 readings per zone.

- A configurable threshold-alerting engine that raises critical alerts on gas breaches and logs all configuration changes.

- In-zone hazard notifications delivered to worker wearables/mobile devices within 5 seconds of entering a flagged zone.

- A functioning SOS button on the wearable device, with alert routing to safety officers and the emergency response team, and a false-alarm cancellation path.

- Automated test coverage and a sprint demo showing end-to-end flow: gas threshold breach → zone flagged → worker in zone alerted → SOS available as fallback.

## 7.3 Definition of Done (Sprint 1)

- Code reviewed, merged, and deployed to the staging environment.

- Acceptance criteria for all six stories verified by QA and demonstrated to the Product Owner.

- Automated unit and integration tests passing in CI.

- No open critical/high-severity defects on in-scope stories.

- Sprint review conducted with stakeholders (Safety Officer and Operations Manager) and feedback logged for the Product Backlog.